Advanced Educational RAG System

Complete Implementation Timeline with Auth & Memory

UPDATED VERSION - Includes Authentication & User Memory

| Project | Production-Grade RAG with Auth & Memory |
| --- | --- |
| Duration | 7 Weeks (Updated: +1 week for auth) |
| Tech Stack | LangChain, LangGraph, Groq, Pinecone, HuggingFace, Redis, PostgreSQL + JWT Auth |
| Total Cost (POC) | $0/month (All Free Tiers) |
| New Features | User Authentication, Short-term Memory, Long-term Memory, Personalization |
| Status | 🟡 In Progress - Days 1-3 Completed |

# Table of Contents

1. Complete Folder & File Structure

2. Updated Tech Stack & Architecture

3. Week 0: Authentication Setup (NEW)

4. Week 1: Project Setup & Infrastructure

5. Week 2: Document Ingestion Pipeline

6. Week 3: Advanced Retrieval Implementation

7. Week 4: Generation & Agent System

8. Week 5: Memory Management (NEW)

9. Week 6: Evaluation & Guardrails

10. Week 7: Testing, Optimization & Deployment

# Complete Folder & File Structure

This is the COMPLETE folder structure with all files you need to create:

AdvancedRAG_Project/
│
├── .env                           # YOUR API KEYS (create from ENV_TEMPLATE.env)
├── .env.example                   # Template for .env
├── .gitignore
├── docker-compose.yml             # ✅ CREATED
├── requirements.txt
├── README.md
├── pyproject.toml
│
├── config/                        # Configuration files
│   ├── __init__.py
│   ├── settings.py                # ✅ CREATED - Main Pydantic settings
│   ├── auth_config.py             # ✅ CREATED - Authentication config
│   ├── embedding_config.py        # ✅ CREATED - Embedding specific
│   ├── llm_config.py              # ✅ CREATED - LLM specific
│   ├── retrieval_config.py        # ✅ CREATED - Retrieval specific
│   ├── vectorstore_config.py      # ✅ CREATED - Pinecone specific
│   ├── cache_config.py            # ✅ CREATED - Redis specific
│   ├── ingestion_config.py        # ✅ CREATED - Chunking config
│   ├── guardrails_config.py       # ✅ CREATED - Validation config
│   ├── memory_config.py           # Memory management config
│   └── prompts.py                 # All system prompts
│
├── src/
│   │
│   ├── auth/                      # 🆕 Authentication module
│   │   ├── __init__.py
│   │   ├── models.py              # User, Session models
│   │   ├── auth_service.py        # Login, register, JWT
│   │   ├── password_utils.py      # Hashing, validation
│   │   ├── jwt_handler.py         # Token creation/validation
│   │   └── middleware.py          # Auth middleware for API
│   │
│   ├── embeddings/                # ✅ Embeddings module
│   │   ├── __init__.py
│   │   ├── embedding_model.py     # ✅ CREATED - HuggingFace API
│   │   ├── batch_embedder.py      # Batch processing
│   │   └── cache_embedder.py      # With caching
│   │
│   ├── vectorstore/               # Vector database
│   │   ├── __init__.py
│   │   ├── pinecone_manager.py    # Pinecone operations
│   │   ├── indexing.py            # Index management
│   │   └── parent_child_store.py  # Hierarchical storage
│   │
│   ├── ingestion/                 # Document processing
│   │   ├── __init__.py
│   │   ├── base_loader.py         # Abstract loader
│   │   ├── pdf_loader.py          # PDF processing
│   │   ├── transcript_loader.py   # JSON transcript processing
│   │   ├── chunking_strategies.py # Chunking methods
│   │   ├── parent_child_chunker.py # Hierarchical chunking
│   │   ├── sentence_window.py     # Sentence window retrieval
│   │   └── metadata_extractor.py  # Topic extraction
│   │
│   ├── retrieval/                 # Advanced retrieval
│   │   ├── __init__.py
│   │   ├── vector_retriever.py    # Vector search
│   │   ├── hybrid_retriever.py    # Vector + keyword
│   │   ├── ensemble_retriever.py  # Multi-model
│   │   ├── fusion_retriever.py    # RAG Fusion
│   │   ├── adaptive_retriever.py  # Dynamic top-k
│   │   ├── self_query_retriever.py # Structured filters
│   │   ├── reranker.py            # Cross-encoder
│   │   ├── query_processor.py     # Query enhancement
│   │   ├── query_decomposer.py    # Multi-part queries
│   │   └── query_expander.py      # Synonyms, variations
│   │
│   ├── generation/                # LLM generation
│   │   ├── __init__.py
│   │   ├── llm_client.py          # Groq LLM wrapper
│   │   ├── prompt_builder.py      # Context + query → prompt
│   │   ├── response_parser.py     # Parse citations
│   │   └── self_reflection.py     # Self-evaluation
│   │
│   ├── memory/                    # 🆕 Memory management
│   │   ├── __init__.py
│   │   ├── short_term_memory.py   # Conversation buffer (last 10 msgs)
│   │   ├── long_term_memory.py    # User profile, preferences
│   │   ├── conversation_manager.py # Manage conversations
│   │   ├── memory_retriever.py    # Semantic search in history
│   │   ├── personalization.py     # User-specific responses
│   │   └── database.py            # Database models
│   │
│   ├── agents/                    # Agentic behavior
│   │   ├── __init__.py
│   │   ├── query_classifier.py    # Intent classification
│   │   ├── source_selector.py     # Choose PDF vs video
│   │   ├── answer_synthesizer.py  # Combine sources
│   │   ├── tool_agent.py          # Tool use
│   │   ├── multi_hop_agent.py     # Multi-step reasoning
│   │   └── corrective_agent.py    # CRAG
│   │
│   ├── tools/                     # Agent tools
│   │   ├── __init__.py
│   │   ├── calculator.py          # Math operations
│   │   ├── code_executor.py       # Code execution
│   │   ├── web_search.py          # External search
│   │   └── tool_registry.py       # Tool management
│   │
│   ├── guardrails/                # Safety & validation
│   │   ├── __init__.py
│   │   ├── input_validator.py     # Query validation
│   │   ├── output_validator.py    # Response validation
│   │   ├── hallucination_detector.py # Verify claims
│   │   └── academic_integrity.py  # Homework detection
│   │
│   ├── caching/                   # Cache layer
│   │   ├── __init__.py
│   │   ├── redis_cache.py         # Redis operations
│   │   ├── semantic_cache.py      # Similar query detection
│   │   ├── embedding_cache.py     # Cache embeddings
│   │   └── response_cache.py      # Cache full responses
│   │
│   ├── evaluation/                # Quality assurance
│   │   ├── __init__.py
│   │   ├── ragas_evaluator.py     # RAGAS metrics
│   │   ├── custom_metrics.py      # Educational metrics
│   │   ├── feedback_analyzer.py   # User feedback analysis
│   │   └── evaluation_pipeline.py # Run evals
│   │
│   ├── graph/                     # LangGraph workflows
│   │   ├── __init__.py
│   │   ├── state.py               # RAGState definition
│   │   ├── nodes/                 # Workflow nodes
│   │   │   ├── __init__.py
│   │   │   ├── input_nodes.py
│   │   │   ├── auth_nodes.py      # 🆕 Auth validation nodes
│   │   │   ├── memory_nodes.py    # 🆕 Memory loading nodes
│   │   │   ├── retrieval_nodes.py
│   │   │   ├── generation_nodes.py
│   │   │   ├── validation_nodes.py
│   │   │   ├── agent_nodes.py
│   │   │   └── utility_nodes.py
│   │   ├── edges/                 # Routing logic
│   │   │   ├── __init__.py
│   │   │   ├── conditional_edges.py
│   │   │   └── routing_logic.py
│   │   ├── subgraphs/             # Modular workflows
│   │   │   ├── __init__.py
│   │   │   ├── auth_subgraph.py   # 🆕 Auth workflow
│   │   │   ├── retrieval_subgraph.py
│   │   │   ├── agent_subgraph.py
│   │   │   └── evaluation_subgraph.py
│   │   └── workflow.py            # Main orchestrator
│   │
│   └── utils/                     # Utilities
│       ├── __init__.py
│       ├── logger.py              # Logging
│       ├── metrics.py             # Metrics tracking
│       └── helpers.py             # Common functions
│
├── data/                          # Data storage
│   ├── raw/
│   │   ├── pdfs/                  # Original PDFs
│   │   └── transcripts/           # Original transcripts
│   ├── processed/
│   │   ├── chunks/
│   │   ├── parent_chunks/
│   │   ├── child_chunks/
│   │   └── metadata/
│   └── evaluation/
│       ├── test_queries.json
│       └── ground_truth.json
│
├── tests/                         # Test suite
│   ├── __init__.py
│   ├── test_redis_connection.py   # ✅ CREATED
│   ├── test_postgres_connection.py # ✅ CREATED
│   ├── test_config_integration.py # ✅ CREATED
│   ├── test_auth.py               # 🆕 Auth tests
│   ├── test_memory.py             # 🆕 Memory tests
│   ├── test_ingestion.py
│   ├── test_retrieval.py
│   ├── test_advanced_retrieval.py
│   ├── test_generation.py
│   ├── test_agents.py
│   ├── test_guardrails.py
│   └── test_workflow.py
│
├── scripts/                       # Utility scripts
│   ├── init_db.sql                # ✅ CREATED - Database schema
│   ├── init_db_with_auth.sql      # ✅ CREATED - With auth tables
│   ├── ingest_documents.py        # Run ingestion
│   ├── create_pinecone_index.py   # Initialize Pinecone
│   ├── run_evaluation.py          # Run RAGAS
│   ├── train_reranker.py          # Fine-tune reranker
│   └── clear_cache.py             # Cache management
│
├── api/                           # FastAPI application
│   ├── __init__.py
│   ├── main.py                    # Main app
│   ├── routes/
│   │   ├── __init__.py
│   │   ├── auth.py                # 🆕 /login, /register, /logout
│   │   ├── query.py               # /query endpoint
│   │   ├── conversations.py       # 🆕 /conversations (list, get)
│   │   ├── memory.py              # 🆕 /memory (preferences)
│   │   ├── feedback.py            # /feedback endpoint
│   │   └── health.py              # /health endpoint
│   ├── models/
│   │   ├── __init__.py
│   │   ├── request_models.py      # Pydantic requests
│   │   └── response_models.py     # Pydantic responses
│   └── dependencies.py            # 🆕 Auth dependencies
│
├── monitoring/                    # Monitoring & analytics
│   ├── __init__.py
│   ├── dashboard.py               # Streamlit dashboard
│   ├── analytics.py               # Query analytics
│   └── ab_testing.py              # A/B testing
│
├── notebooks/                     # Jupyter notebooks
│   ├── 01_data_exploration.ipynb
│   ├── 02_chunking_experiments.ipynb
│   ├── 03_retrieval_testing.ipynb
│   ├── 04_evaluation_analysis.ipynb
│   ├── 05_memory_testing.ipynb    # 🆕 Test memory features
│   └── 06_personalization.ipynb   # 🆕 Test personalization
│
└── logs/                          # Application logs
    └── rag.log

Legend:
✅ CREATED - Already implemented
🆕 NEW - Added for auth & memory features